## Slide 1
PostgreSQL Connection Exhaustion
Under Load — Root Cause & Fix
JobQueue · Async Background Job Processing System
5-Run Investigation Series · Linux & Windows · prefork & threads
5
Runs
150
Max Users
2
Environments
PgBouncer
Resolution
Sathish · Performance Engineer · August 2026 · https://github.com/Github-Sathish/JobQueue

## Slide 2
Agenda
01
Problem Statement
What broke, when, and how it was observed
02
Test Setup & Run Series
5 runs across 2 environments, 2 pool types
03
Connection Exhaustion: Before Fix
Peak 104/100 — FATAL errors reproduced
04
Fix Attempt 1: CONN_MAX_AGE
Improved efficiency — ceiling not resolved
05
Fix Attempt 2: PgBouncer
Root cause resolved — 0% failures, RPS 5x
06
Cross-OS Comparison: Windows
Same load, exhaustion not reproduced — why?
07
Pool Type Isolation: Linux Threads
Exhaustion reproduced — pool type not the cause
08
Root Cause & Key Takeaways
What actually drives it, and the defensible conclusion
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 3
Problem Statement
django.db.utils.OperationalError: FATAL: sorry, too many clients already
When
150 concurrent users, 20/s spawn rate, 2-minute Locust run
Environment
Ubuntu 20.04 · PostgreSQL 12 · Django 4.2 · Celery 5.3.6 (prefork, concurrency=4)
Threshold
Clean at 50 and 100 users — failure was specific to sustained load at 150
Surface symptom
21.4% failure rate · avg latency 18,848ms · RPS 6.4
Hidden signal
At 100 users: 0% errors, but queue_delay_seconds already elevated — backend was saturating silently
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 4
5-Run Investigation Series
Run A
Before Fix
OS: Linux
Pool: prefork
Baseline failure
Run B
CONN_MAX_AGE
OS: Linux
Pool: prefork
Fix attempt 1
Run C
PgBouncer
OS: Linux
Pool: prefork
Fix attempt 2
Run D
Windows
OS: Windows
Pool: threads
Cross-OS comparison
Run E
Linux Threads
OS: Linux
Pool: threads
Pool type isolation
All runs: 150 users · 20/s spawn · 2-min duration · CONN_MAX_AGE=0 unless stated · No PgBouncer unless stated
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 5
Run A — Before Fix: Ceiling Breached
104/100
Peak Connections
Ceiling breached
21.4%
Failure Rate
162 of 757 requests
6.4
RPS
Throughput
18.8s
Avg Latency
p95: 70s
What the data showed
• Connections climbed from baseline 2 → 104 within 30 seconds of Locust starting
• FATAL errors appeared in a tight 1-second burst — characteristic of a spike, not a slow leak
• pg_stat_activity showed active=1-4, idle=96-104 — connections held open but not actively querying
• Django web threads hold idle connections while waiting for the next request (thread-local connection per Django thread)
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 6
Run B — Fix Attempt 1: CONN_MAX_AGE=60
Metric
Before Fix
+ CONN_MAX_AGE
Change
Requests
757
1,085
+43%
Failures
162 (21.4%)
161 (14.8%)
Still failing
Avg Latency
18,848 ms
11,631 ms
-38%
p95
70,000 ms
37,000 ms
-47%
RPS
6.4
9.1
+42%
Peak Connections
104 / 100
104 / 100
NO CHANGE
Why it helps but does not fix:
CONN_MAX_AGE reduces how often connections open/close — not how many can be open simultaneously. Under 150 concurrent users, peak occupancy is the same: 104 threads all holding connections at once.
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 7
Run C — Fix Attempt 2: PgBouncer
26/100
Peak Connections
Was 104 — 75% reduction
0.0%
Failure Rate
1 failure in 4,078 requests
34.2
RPS
Was 6.4 — 5x improvement
2.1s
Avg Latency
p95: 4.3s (was 70s)
How PgBouncer fixes it
• Django/Celery connect to PgBouncer (port 6432) — not directly to Postgres
• PgBouncer enforces default_pool_size=20 real backend connections to Postgres
• max_client_conn=200: up to 200 Django threads can hold client connections — PgBouncer queues them
• Transaction mode: real connection returned to pool after each transaction, not held idle
• Django: CONN_MAX_AGE=0 required — PgBouncer owns the pooling, not Django
• Postgres log: zero new FATAL entries during the entire run — ceiling never approached
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 8
Run D — Windows Setup vs Linux Setup
Linux (Runs A–C)
Windows (Run D)
OS
Ubuntu 20.04
Windows 11
=
PostgreSQL
v12 · max_connections=100
v18.3 · max_connections=100
=
Redis / Broker
Redis (native)
Memurai 4.2.3 (Redis-compatible)
=
Django Server
manage.py runserver
manage.py runserver
=
CONN_MAX_AGE
0 (default)
0 (default)
=
PgBouncer
No
No
=
Celery Pool
prefork (default)
threads (--pool=threads)
≠
Concurrency
4
4
=
Locust Users
150 · 20/s · 2 min
150 · 20/s · 2 min
=
Only one variable intentionally different: Celery pool type — prefork on Linux, threads on Windows (Windows does not support prefork)

## Slide 9
Run D — Windows: Exhaustion Not Reproduced
Linux (prefork)
Windows (threads)
Peak connections
104 / 100 ⚠
11 / 100 ✓
Failure rate
21.4%
0%
Avg latency
18,848 ms
6,578 ms
p95
70,000 ms
10,000 ms
RPS
6.4
14.7
Queue depth peak
N/A
~550 (worker saturation)
FATAL errors
Yes
None
Hypothesis: pool type caused the difference. This was tested in Run E.
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 10
Run E — Linux Threads: Pool Type Isolated
Only one variable changed vs Run A: Celery pool type (prefork → threads). Everything else identical.
Result: Connection exhaustion reproduced. Peak connections hit 100 at 14:31:01. FATAL errors appeared immediately.
State log evidence — what actually holds the connections:
Time
Total
Active
Idle
Observation
14:30:24
11
1
10
Locust starts — Django threads spin up
14:30:46
65
1
64
Rapid ramp — mostly idle connections
14:31:01
100
2
98
Ceiling hit — FATAL begins
14:31:22
101
2
99
Briefly exceeded — one slipped past
Conclusion: Pool type is NOT the cause. Active stayed at 1-4 throughout. Idle climbed to 99. Django web threads hold idle connections — this is identical whether Celery uses prefork or threads.
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 11
Root Cause
Django opens one Postgres connection per web thread. With CONN_MAX_AGE=0, connections close after the request — but threads stay alive, holding connections idle while waiting for the next request. At 150 concurrent users, 100 threads are simultaneously in-flight, each holding one idle connection. The 101st is turned away by Postgres.
🔗 Thread-local connections
Django assigns one DB connection per thread. Thread pool keeps threads alive between requests.
⏱ CONN_MAX_AGE=0 (default)
Connection closes after request, but idle thread holds it open until thread terminates.
📈 Concurrency × thread count
150 users → 100+ simultaneous threads → 100+ simultaneous idle connections.
🚫 max_connections=100
Postgres hard ceiling. 101st connection attempt gets FATAL error immediately.
Why Windows did not reproduce: Windows threading model + Django connection lifecycle interact differently — connections released more aggressively. Not a proven isolation, but pool type (prefork vs threads) is ruled out as the primary cause.
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 12
Key Takeaways
1
CONN_MAX_AGE ≠ connection cap
Reduces churn. Does not limit concurrent connections. Peak count unchanged at 104 before and after.
2
PgBouncer is the structural fix
Enforces a hard cap at the pooler layer. Postgres never sees more than default_pool_size real connections.
3
Pool type is not the cause
Run E proved exhaustion reproduces on Linux with threads pool. The Django web-layer holds connections — not Celery.
4
Surface metrics can be healthy while the system is saturated
0% errors at 100 users, but queue_delay_seconds was already elevated. Monitor percentile latency and queue depth — not just error rate.
5
OS environment changes the behaviour
Same load, same code, different OS: Windows did not reproduce exhaustion. Environment is a variable — test in both.
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish

## Slide 13
All Runs — Side-by-Side
Metric
A Before Fix
B +CONN_MAX_AGE
C +PgBouncer
D Windows
E Linux Threads
Requests
757
1,085
4,078
1,780
1,628
Failures
162 (21.4%)
161 (14.8%)
1 (0.0%)
0 (0.0%)
126 (7.7%)
Avg (ms)
18,848
11,631
2,085
6,578
8,210
p95 (ms)
70,000
37,000
4,300
10,000
40,000
RPS
6.4
9.1
34.2
14.7
13.7
Peak Conn.
104/100 ⚠
104/100 ⚠
26/100 ✓
11/100 ✓
100/100 ⚠
FATAL errors
Yes
Yes
No
No
Yes
Green = positive outcome · Red = ceiling breached or errors
JobQueue · PostgreSQL Connection Exhaustion RCA · Sathish